Project Planning Phase - Backlog & Tracker

| Date | 21 October 2026 |
| --- | --- |
| Team ID | Individual Project |
| Project Name | Online Complaint Registration |
| Maximum Marks | 5 Marks |

# 1. Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Setup & Database | USN-1 | As a developer, I want the React client, Express server, environment configuration, and MongoDB connection set up so the application can run locally. | 3 | High | Individual |
| Sprint-1 | Registration & Login | USN-2 | As a user, I want to register and log in securely so I can access my complaint dashboard. | 8 | High | Individual |
| Sprint-1 | Roles & Profiles | USN-3 | As a user, agent, or administrator, I want role-based access and permitted profile management so each role sees only authorized features. | 9 | High | Individual |
| Sprint-2 | Complaint Submission | USN-4 | As a user, I want to submit a complaint with category, title, description, contact details, and optional evidence so my issue can be reviewed. | 8 | High | Individual |
| Sprint-2 | Complaint Tracking | USN-5 | As a user, I want to view, search, and filter my complaints and see each current status so I can follow progress. | 7 | High | Individual |
| Sprint-2 | History & Updates | USN-6 | As a user, I want a complaint reference, status history, and relevant notifications so I can identify submissions and track changes. | 5 | High | Individual |
| Sprint-3 | Admin Dashboard | USN-7 | As an administrator, I want dashboard metrics and user/agent lists based on database records so I can monitor platform activity. | 6 | High | Individual |
| Sprint-3 | Complaint Assignment | USN-8 | As an administrator, I want to assign or reassign complaints to eligible agents so cases can be handled efficiently. | 7 | High | Individual |
| Sprint-3 | Agent Workflow | USN-9 | As an agent, I want to view complaints assigned to me, add progress notes, and update status so users can follow resolution. | 7 | High | Individual |
| Sprint-4 | Messaging | USN-10 | As a user or assigned agent, I want to exchange complaint-related messages so I can clarify details and share updates. | 5 | Medium | Individual |
| Sprint-4 | Notifications & Feedback | USN-11 | As a user, agent, or administrator, I want relevant notifications; as a user, I want to submit feedback after resolution. | 5 | Medium | Individual |
| Sprint-4 | Security & Testing | USN-12 | As a project owner, I want input validation, authorization checks, error handling, and end-to-end testing so the application is safer and more reliable. | 6 | High | Individual |
| Sprint-4 | Release & Documentation | USN-13 | As a project owner, I want a successful production build, setup instructions, API notes, and a demonstration guide so the project can be run and evaluated. | 4 | Medium | Individual |

# 2. Project Tracker, Velocity & Burndown Metrics

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (Planned Target) |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 27 Oct 2026 | 01 Nov 2026 | 20 target |
| Sprint-2 | 20 | 6 Days | 02 Nov 2026 | 07 Nov 2026 | 20 target |
| Sprint-3 | 20 | 6 Days | 08 Nov 2026 | 13 Nov 2026 | 20 target |
| Sprint-4 | 20 | 6 Days | 14 Nov 2026 | 19 Nov 2026 | 20 target |

Planning note: Sprint dates, story points, and completion targets are proposed estimates for this individual project. Update the tracker with actual results after each sprint.

# 3. Team Velocity Calculation & Interpretation

Using a proposed baseline of 20 planned story points per six-day sprint, the estimated average velocity per day is calculated as follows:

Planned Average Velocity = 20 / 6 = 3.33 Story Points per Day

This is a planning estimate, not measured project velocity. Actual velocity should be recalculated using completed and accepted story points at the end of each sprint. Planned burndown for the 80-point backlog is: 80 points at project start, 60 after Sprint 1, 40 after Sprint 2, 20 after Sprint 3, and 0 after Sprint 4 if all targets are met.